LADOS V4

Lados Core Engine

Implementation & Refactoring Guide

V3 (QS-WFUI) → V4 (LADOS) Migration Playbook

| Document ID | LADOS-IMPL-001 |
| --- | --- |
| Version | 4.0 |
| Status | Active |
| Date | 2026-06-27 |
| Audience | Lead Developer, Engineering Team |
| Prerequisite | Read LCE Vol 0 (Architecture Freeze) + LCE Volumes 1–12 |

# Table of Contents

# 1. V3 → V4 At a Glance

V4 is Evolutionary, Not a Rewrite The existing QS-WFUI codebase (NestJS 10 + Next.js 14 + Supabase) is the V4 foundation. V4 adds new engine layers on top of the existing stack. The monorepo structure, tech stack, and all Phase 1 implementation remain. The key changes are: identity rename (@qsos/ → @lados/), Node Manifest V2, Resource Engine, Event Bus, State Engine, and Frontend State Engine.

## 1.1 What Stays (No Change)

| Layer | Current State | V4 Treatment |
| --- | --- | --- |
| NestJS 10 API | apps/api — runs fine | Keep as-is; extend with new services |
| Next.js 14 App Router | apps/web — runs fine | Keep as-is; add new pages/components |
| Supabase PostgreSQL 15 | Project configured | Keep; add new migrations for V4 tables |
| Supabase Auth | @supabase/ssr integrated | Keep as-is |
| Supabase Storage | File upload working | Keep as-is |
| Turborepo + pnpm | Monorepo configured | Keep as-is |
| React Flow | Workflow Builder canvas | Keep; extend with V4 node card |
| Tailwind CSS | Styling | Keep as-is |
| Phase 1 workflows | Core workflow run + pause/resume | Keep; upgrade node contracts to V2 |

## 1.2 What Changes (Refactor)

| Item | V3 State | V4 Target | Effort |
| --- | --- | --- | --- |
| Package namespace | @qsos/ | @lados/ | Low — package.json rename + find-replace |
| Node executor contract | Raw execute() function | NodeManifestV2 + BaseNode | Medium — add manifest declarations |
| Pack structure | Loose node files | PackManifest + resolveNode() | Medium — add pack entry point |
| API module naming | QsosModule, QsosService etc. | LadosModule, LadosService etc. | Low — rename classes + decorators |
| DB table naming | qsos_ prefixed tables | lados_ prefixed (or no prefix) | Medium — migration + code update |
| Workflow type names | QSWorkflowDefinition | LCE types — keep name for now | None — internal name only |
| Environment variables | QSOS_* vars | LADOS_* vars | Low — .env rename |

## 1.3 What's New (Build)

| Component | Description | Phase | Volume |
| --- | --- | --- | --- |
| Resource Engine | Resources table, ResourceService, CRUD + history | 3 | Vol 7 |
| State Engine | State machines, StateService, transition guards | 3 | Vol 9 |
| Event Bus | lados_events table, EventPublisher, EventSubscriber | 3 | Vol 8 |
| Node Manifest V2 | uiSchema, resourceRequirements, events fields | 1 (upgrade) | Vol 5 |
| Pack SDK | PackManifest, resolveNode(), pack installer | 1 (upgrade) | Vol 6 |
| Frontend State Engine | React context for resource state, Supabase realtime | 3 | Vol 9 |
| Owner Assistant | AI chat sidebar with context builder | 2 | Vol 11 |
| AI Design Studio | Natural language workflow generator | 4 | Vol 11 |
| Marketplace UI | Browse and install packs from within app | 8 | Vol 12 |
| Job Queue | BullMQ workers for async execution | 12 | Vol 3 |

# 2. Repository Refactoring

## 2.1 Current Monorepo Structure

QS-WFUI/

├── apps/

│   ├── api/          NestJS 10 backend

│   └── web/          Next.js 14 frontend

├── packages/

│   ├── @qsos/core/   Core types, interfaces

│   ├── @qsos/ui/     Shared UI components

│   └── @qsos/db/     Supabase client + types

├── packs/            (to be created)

│   └── @qsos/foundation/

├── docs/

│   ├── Lados/        7-volume spec (source)

│   └── V4/           New V4 docs (this set)

├── turbo.json

└── pnpm-workspace.yaml

## 2.2 Target V4 Monorepo Structure

QS-WFUI/   (repo rename optional: lados-platform)

├── apps/

│   ├── api/          NestJS 10 backend  (unchanged path)

│   └── web/          Next.js 14 frontend (unchanged path)

├── packages/

│   ├── @lados/core/           Core types, LCE interfaces, schemas

│   ├── @lados/node-sdk/       Node executor contract + BaseNode

│   ├── @lados/pack-sdk/       Pack manifest + resolver contract

│   ├── @lados/testing/        MockNodeContext, test helpers

│   ├── @lados/ui/             Shared React components

│   └── @lados/db/             Supabase client + generated types

├── packs/

│   ├── @lados/foundation/     Mandatory foundation pack

│   ├── @lados/construction/   Construction domain pack

│   └── @lados/finance/        Finance domain pack

├── docs/

│   └── V4/                    LCE Volumes 1–12 + this guide

├── turbo.json

└── pnpm-workspace.yaml

## 2.3 Package Rename Steps

# Step 1: Rename package names in package.json files

# Find all: "name": "@qsos/

# Replace:  "name": "@lados/

# Step 2: Update all import statements

# In apps/api/src/**/*.ts and apps/web/src/**/*.ts

# Find:    from '@qsos/

# Replace: from '@lados/

# Step 3: Update tsconfig paths

# In tsconfig.base.json

# Find:    "@qsos/*"

# Replace: "@lados/*"

# Step 4: Update pnpm-workspace.yaml

# Add new packs/* workspace

# Step 5: Rebuild

# pnpm install && pnpm build

# 3. Node Contract Upgrade (V1 → V2 Manifest)

## 3.1 Current V3 Node Contract

Existing Phase 1 nodes are plain TypeScript functions with a loose contract — they receive a context object and return outputs. They have no formal manifest declaration. The Workflow Builder infers their ports from config.

// V3 node executor (current pattern):

export async function submitInvoice(ctx: any): Promise<any> {

const invoice = ctx.inputs.invoice;

// ... business logic

return { status: 'submitted', invoiceId: invoice.id };

}

## 3.2 V4 Node Manifest V2 Declaration

Every V4 node must export a NodeManifestV2 declaration alongside its executor. The manifest is the authoritative source for the Workflow Builder's node card, port definitions, config fields, and resource requirements.

// V4 node (complete pattern):

import type { NodeManifestV2, NodeExecutor, NodeContext } from '@lados/node-sdk';

export const manifest: NodeManifestV2 = {

type:        'finance.submit_invoice',

version:     '1.0.0',

title:       'Submit Invoice',

description: 'Submits an invoice for QS verification',

category:    'action',

packId:      '@lados/finance',

minEngineVersion: '4.0.0',

inputs: [

{ name: 'resourceId', label: 'Invoice ID', type: 'string', required: true },

],

outputs: [

{ name: 'status',    label: 'New Status', type: 'string' },

{ name: 'invoiceId', label: 'Invoice ID', type: 'string' },

],

config: [],

resourceRequirements: [

{ resourceType: 'Invoice', permission: 'write', description: 'Updates invoice status' }

],

events: [

{ eventType: 'Finance.Invoice.Submitted', description: 'Emitted on successful submission' }

],

};

export const execute: NodeExecutor = async (ctx: NodeContext) => {

const { resourceId } = ctx.inputs as { resourceId: string };

// ... business logic

await ctx.events.publish({ eventType: 'Finance.Invoice.Submitted', ... });

return { status: 'success', outputs: { status: 'submitted', invoiceId: resourceId } };

};

## 3.3 Migration Checklist Per Node

- Add manifest export with type, version, title, description, category, packId

- Replace any: NodeExecutor with typed NodeExecutor from @lados/node-sdk

- Replace ctx.inputs.xxx with typed destructure from NodeContext.inputs

- Replace console.log() with ctx.log.info() / ctx.log.error()

- Add resourceRequirements for every Resource read/write

- Add events array for every Event Bus emission

- Return { status, outputs } shape instead of raw object

- Add unit test using MockNodeContext from @lados/testing

# 4. Pack SDK Migration

## 4.1 Creating the Foundation Pack

The Foundation Pack is the first pack to create. It wraps all existing Phase 1 nodes (approval, notification, document generation) into a proper pack structure. This is the template all subsequent packs follow.

# Scaffold structure:

packs/@lados/foundation/

├── src/

│   ├── index.ts           # resolveNode() export

│   ├── manifest.ts        # PackManifest

│   └── nodes/

│       ├── approval.ts

│       ├── notify.ts

│       ├── generate-pdf.ts

│       ├── set-resource-status.ts

│       └── map-fields.ts

├── tests/

└── package.json           # name: @lados/foundation

// packs/@lados/foundation/src/index.ts

import type { PackManifest } from '@lados/pack-sdk';

import { manifest as approvalManifest, execute as approvalExecute } from './nodes/approval';

// ... import all node manifests and executors

export const packManifest: PackManifest = {

id:        'lados-foundation',

namespace: '@lados/foundation',

name:      'Foundation Pack',

version:   '1.0.0',

description: 'Core nodes mandatory for all Lados organisations',

nodes:     [approvalManifest, /* ... other manifests */],

requires:  { lce: '>=4.0.0' },

author:    'Lados',

license:   'PROPRIETARY',

};

export async function resolveNode(nodeType: string, installConfig: Record<string, unknown>) {

switch (nodeType) {

case '@lados/foundation.approval': return approvalExecute;

// ... other cases

default: return null;

}

}

# 5. Database Migration Strategy

## 5.1 Migration Principles

- All schema changes are delivered as numbered Supabase migrations in supabase/migrations/

- Migrations are idempotent — running them twice produces the same result

- No destructive migrations (DROP TABLE, DROP COLUMN) until data is confirmed migrated

- Every new table gets RLS enabled immediately — never add a table without RLS

- New columns on existing tables are always nullable or have a DEFAULT value

## 5.2 Phase 1 Migrations (Existing + Rename)

-- Migration: 0027_rename_qsos_to_lados.sql

-- Rename qsos_events (if exists) to lados_events

ALTER TABLE IF EXISTS qsos_events RENAME TO lados_events;

-- Update any views or functions referencing old names

-- (audit and update case by case)

-- Add missing indexes if not present

CREATE INDEX IF NOT EXISTS idx_execution_runs_org_status

ON execution_runs(organization_id, status, created_at DESC);

## 5.3 Phase 3 Migrations (New Tables)

Phase 3 introduces the Resource Engine, State Engine, and Event Bus. These are net-new tables — no destructive changes to existing tables.

| Migration File | Tables Created | Depends On |
| --- | --- | --- |
| 0028_create_lados_events.sql | lados_events | — |
| 0029_create_resources.sql | resources, resource_relationships, resource_history | — |
| 0030_create_state_machines.sql | state_machine_definitions, state_transitions | resources |
| 0031_create_resource_documents.sql | resource_documents | resources, storage.objects |
| 0032_create_node_registry.sql | node_registry | pack_installations |
| 0033_create_pack_installations.sql | pack_installations | organizations |
| 0034_create_audit_log.sql | audit_log | — |
| 0035_create_ai_output_ledger.sql | ai_output_ledger | — |
| 0036_create_ai_assistant_sessions.sql | ai_assistant_sessions | — |

## 5.4 RLS Policy Template

Every new table must include RLS policies immediately in the same migration file. Never create a table without enabling RLS.

-- Template for every new table:

ALTER TABLE {table_name} ENABLE ROW LEVEL SECURITY;

CREATE POLICY {table_name}_org_read ON {table_name}

FOR SELECT USING (organization_id = (auth.jwt() ->> 'organization_id')::uuid);

CREATE POLICY {table_name}_org_insert ON {table_name}

FOR INSERT WITH CHECK (organization_id = (auth.jwt() ->> 'organization_id')::uuid);

CREATE POLICY {table_name}_org_update ON {table_name}

FOR UPDATE USING (organization_id = (auth.jwt() ->> 'organization_id')::uuid);

-- Note: No DELETE policy for append-only tables (lados_events, audit_log, ai_output_ledger)

## 5.5 Generated TypeScript Types

After each migration, regenerate Supabase TypeScript types so @lados/db stays in sync:

# Run after each migration batch:

npx supabase gen types typescript --project-id YOUR_PROJECT_ID > packages/@lados/db/src/database.types.ts

# Commit the generated types alongside the migration file.

# Do not hand-edit database.types.ts — it is auto-generated.

# 6. New V4 Components — Build Order

## 6.1 Event Bus Implementation

The Event Bus is the foundation for Phase 3+ features. Build it first as it has no dependencies on Resource Engine or State Engine.

// apps/api/src/events/events.module.ts

@Module({

providers: [EventPublisherService, EventSubscriberService],

exports:   [EventPublisherService, EventSubscriberService],

})

// apps/api/src/events/event-publisher.service.ts

@Injectable()

export class EventPublisherService {

constructor(private supabase: SupabaseService) {}

async publish(input: PublishEventInput): Promise<LadosEvent> {

const event: LadosEvent = {

id:             randomUUID(),

eventType:      input.eventType,

correlationId:  input.correlationId ?? randomUUID(),

organizationId: input.organizationId,

payload:        input.payload,

occurredAt:     new Date().toISOString(),

schemaVersion:  '1.0',

};

const { error } = await this.supabase

.from('lados_events').insert(event);

if (error) throw new Error(`EventBus write failed: ${error.message}`);

return event;

}

}

## 6.2 Resource Engine Implementation

// apps/api/src/resources/resource.service.ts

@Injectable()

export class ResourceService {

constructor(

private supabase: SupabaseService,

private events:   EventPublisherService,

private state:    StateService,

) {}

async create(type: string, data: unknown, opts: CreateOpts): Promise<Resource> {

const resource = { id: randomUUID(), resource_type: type, data, status: 'draft', ... };

await this.supabase.from('resources').insert(resource);

await this.events.publish({ eventType: 'Resource.Created', ... });

return resource;

}

async update(id: string, data: unknown, opts: UpdateOpts): Promise<Resource> {

// Optimistic locking: check version, write history, update

const { data: current } = await this.supabase.from('resources').select('*').eq('id', id).single();

if (opts.expectedVersion && current.version !== opts.expectedVersion) {

throw new ConflictException('RESOURCE_VERSION_CONFLICT');

}

await this.supabase.from('resource_history').insert({ resource_id: id, data_snapshot: current.data, ... });

await this.supabase.from('resources').update({ data, version: current.version + 1 }).eq('id', id);

await this.events.publish({ eventType: 'Resource.Updated', ... });

return this.findById(id);

}

}

## 6.3 State Engine Implementation

// apps/api/src/state/state.service.ts

@Injectable()

export class StateService {

constructor(

private supabase:     SupabaseService,

private events:       EventPublisherService,

private permissions:  PermissionService,

) {}

async transition(resourceId: string, event: string, opts: TransitionOptions): Promise<StateTransitionResult> {

const resource     = await this.resourceService.findById(resourceId);

const machine      = await this.loadStateMachine(resource.resource_type);

const currentState = resource.status;

const transition   = machine.transitions.find(t => t.from === currentState && t.event === event);

if (!transition) throw new BadRequestException(`No transition '${event}' from state '${currentState}'`);

// Guard check

for (const guardId of transition.guards ?? []) {

const guard = machine.guards.find(g => g.id === guardId);

const passed = await this.evaluateGuard(guard, resource, opts.userId);

if (!passed) throw new ForbiddenException(`Guard '${guardId}' denied transition`);

}

// Execute transition

await this.resourceService.update(resourceId, resource.data, { ...opts, data: { status_transition: event } });

await this.supabase.from('resources').update({ status: transition.to }).eq('id', resourceId);

await this.events.publish({ eventType: 'Resource.StateTransitioned', payload: { from: currentState, to: transition.to } });

// Fire hooks

for (const hookId of transition.hooks ?? []) {

await this.executeHook(hookId, resource, transition);

}

return { success: true, fromState: currentState, toState: transition.to, resource: await this.resourceService.findById(resourceId) };

}

}

## 6.4 Frontend State Engine

// apps/web/src/lib/resource-state/use-resource-state.ts

export function useResourceState({ resourceId, resourceType }: UseResourceStateOpts) {

const [state, setState]                   = useState<string | null>(null);

const [availableTransitions, setTransitions] = useState<TransitionDecl[]>([]);

const supabase = useSupabaseClient();

useEffect(() => {

// Load initial state

supabase.from('resources').select('status').eq('id', resourceId)

.single().then(({ data }) => setState(data?.status));

// Subscribe to realtime updates

const channel = supabase.channel(`resource:${resourceId}`)

.on('postgres_changes', { event: 'UPDATE', schema: 'public', table: 'resources', filter: `id=eq.${resourceId}` },

payload => setState(payload.new.status))

.subscribe();

return () => { supabase.removeChannel(channel); };

}, [resourceId]);

async function transition(event: string) {

const res = await fetch(`/api/resources/${resourceType}/${resourceId}/transition`, {

method: 'POST', body: JSON.stringify({ event }),

});

if (!res.ok) throw new Error(await res.text());

}

return { state, availableTransitions, transition };

}

# 7. NestJS Module Structure — V4 Target

// apps/api/src/app.module.ts — V4 target

@Module({

imports: [

// Infrastructure

SupabaseModule,

ConfigModule.forRoot({ isGlobal: true }),

// Core LCE Engine

WorkflowModule,        // existing (upgrade to V4)

ExecutionModule,       // existing (upgrade to V4)

ResourceModule,        // NEW — Phase 3

EventBusModule,        // NEW — Phase 3

StateModule,           // NEW — Phase 3

// Platform Services

SecurityModule,        // existing (extend for V4)

AiRuntimeModule,       // NEW — Phase 2

DocumentModule,        // existing

StorageModule,         // existing

OcrModule,             // existing

// Pack System

PackModule,            // NEW — Phase 1 upgrade

NodeRegistryModule,    // NEW — Phase 1 upgrade

MarketplaceModule,     // NEW — Phase 8

// API Domains

WorkflowsController,

ExecutionController,

ResourcesController,   // NEW — Phase 3

ApprovalsController,

MarketplaceController, // NEW — Phase 8

OwnerAssistantController, // NEW — Phase 2

],

})

# 8. API Route Plan — V4

| Route Group | Prefix | Phase | Status |
| --- | --- | --- | --- |
| Workflows CRUD | POST¦GET¦PATCH¦DELETE /workflows | 1 | Existing — review + extend |
| Workflow trigger + runs | POST /workflows/:id/trigger, GET /runs/* | 1 | Existing — keep |
| Approvals | POST¦GET /approvals, POST /approvals/:id/decide | 1 | Existing — keep |
| Resources | POST¦GET¦PATCH¦DELETE /resources/:type | 3 | New |
| Resource transitions | POST /resources/:type/:id/transition | 3 | New |
| Resource history | GET /resources/:type/:id/history | 3 | New |
| Event Bus | GET /events, GET /events/correlation/:id | 3 | New |
| State machines | GET /state-machines, GET /state-machines/:id | 3 | New |
| Owner Assistant | POST /assistant/message, GET /assistant/sessions | 2 | New |
| Marketplace | GET¦POST /marketplace/packs | 8 | New |
| Org Pack management | GET¦DELETE /org/packs | 8 | New |
| Audit log | GET /audit-log | 1 | New |
| Node registry | GET /node-registry | 1 upgrade | New |

# 9. Environment Variable Checklist

Update all environment variables as part of the V3→V4 rename. Add new V4 variables for new components.

| Variable | V3 Name | V4 Name | Notes |
| --- | --- | --- | --- |
| Supabase URL | NEXT_PUBLIC_SUPABASE_URL | NEXT_PUBLIC_SUPABASE_URL | No change |
| Supabase Anon Key | NEXT_PUBLIC_SUPABASE_ANON_KEY | NEXT_PUBLIC_SUPABASE_ANON_KEY | No change |
| Supabase Service Role | SUPABASE_SERVICE_ROLE_KEY | SUPABASE_SERVICE_ROLE_KEY | No change |
| OpenAI Key | OPENAI_API_KEY | OPENAI_API_KEY | No change |
| App Name | QSOS_APP_NAME | LADOS_APP_NAME | Rename |
| App Version | QSOS_VERSION | LADOS_VERSION | Rename |
| BullMQ Redis URL | — | REDIS_URL | New — Phase 12 |
| Pack Registry URL | — | LADOS_REGISTRY_URL | New — Phase 8 |
| AI Model Default | — | LADOS_AI_MODEL | New — Phase 2 |
| AI Token Budget | — | LADOS_AI_TOKEN_BUDGET | New — Phase 2 |

# 10. Testing Strategy

## 10.1 Unit Testing — Nodes

// Use MockNodeContext from @lados/testing:

import { MockNodeContext } from '@lados/testing';

import { execute } from '../nodes/submit-invoice';

describe('finance.submit_invoice', () => {

it('emits Finance.Invoice.Submitted event on success', async () => {

const ctx = new MockNodeContext({

inputs:  { resourceId: 'inv-001' },

config:  {},

orgId:   'org-001',

userId:  'user-001',

});

const result = await execute(ctx);

expect(result.status).toBe('success');

expect(ctx.events.published).toContainEqual(

expect.objectContaining({ eventType: 'Finance.Invoice.Submitted' })

);

});

});

## 10.2 Integration Testing — Workflows

Workflow integration tests run against a real Supabase test project (separate from production). They trigger a workflow run and poll until completion, verifying the final run status and resource state.

# Run integration tests:

pnpm test:integration

# Required env:

# TEST_SUPABASE_URL=https://xxx.supabase.co

# TEST_SUPABASE_SERVICE_ROLE_KEY=xxx

# TEST_ORG_ID=test-org-001

# TEST_USER_ID=test-user-001

## 10.3 Test Coverage Targets

| Layer | Coverage Target | Tool |
| --- | --- | --- |
| Node executors | 90%+ per node | Vitest + @lados/testing |
| API controllers | 80%+ (happy path + error cases) | Vitest + NestJS testing module |
| State machine guards | 100% (all transitions tested) | Vitest |
| Event Bus | All published events verified | Vitest + MockEventBus |
| UI components | Key flows (workflow builder, run log, approval panel) | Playwright E2E |
| Database migrations | Idempotency tested in CI | Supabase CLI reset + migrate |

— End of Implementation & Refactoring Guide —