LADOS V4

Lados Core Engine

Sprint Plan & Implementation Checklist

| Document ID | LADOS-SPRINT-001 |
| --- | --- |
| Version | 4.0 |
| Status | Active |
| Date | 2026-06-27 |
| Methodology | Phase-gate delivery (not calendar-fixed) |
| Prerequisite | Implementation & Refactoring Guide + LCE Volumes 1–12 |

# Table of Contents

# How to Use This Document

This Sprint Plan is organised by Phase (Phase 1 through Phase 12). Each Phase is a gate: work within a Phase is completed and verified before the next Phase begins. Within each Phase, tasks are listed as checkboxes.

Mark checkboxes as complete as you go (☑). The Done Criteria at the end of each Phase defines what 'complete' means for that Phase — do not move forward until all Done Criteria are met.

| Symbol | Meaning |
| --- | --- |
| ☐ | Pending — not yet started |
| ☑ | Complete — verified |
| ★ | Critical path — blocks all subsequent phases |
| API | Creates or modifies an API endpoint |
| DB | Requires a database migration |
| UI | Frontend work required |
| TEST | Requires test to be written and passing |

## Phase Overview

| Phase | Title | Key Deliverable | Type |
| --- | --- | --- | --- |
| 1 | Foundation & V3 Upgrade | Rename @qsos→@lados, Node Manifest V2, Pack SDK, Foundation Pack | Refactor + Build |
| 2 | Owner Assistant & AI Runtime | AiService, ContextBuilder, OutputLedger, Owner Assistant chat | New Build |
| 3 | Resource + State + Event Bus | Resources, State machines, Event Bus, Frontend State Engine | New Build |
| 4 | Workflow Builder V2 | Design Studio, V2 node cards with manifest, resource picker UI | New Build |
| 5 | Event-Driven Triggers | Event-triggered workflows, Resource state triggers | Extend Engine |
| 6 | Parallel & Loop Execution | Parallel groups, loop node, concurrency policy | Extend Engine |
| 7 | Construction Pack | BOQ, Site Inspection, Progress Claim, Variation, Defect nodes | New Pack |
| 8 | Marketplace + Pack Installer | Marketplace UI, Pack installer, official pack catalog | New Build |
| 9 | Finance Pack | Invoice, Payment, Retention, Purchase Order nodes | New Pack |
| 10 | Notification & Scheduler Packs | Email/SMS notifications, cron scheduler, delay node | New Packs |
| 11 | Reporting & Audit Dashboard | Execution timeline, resource history, audit log UI | New Build |
| 12 | Job Queue & Production Hardening | BullMQ workers, dead letter queue, crash recovery, perf testing | Infrastructure |

Phase 1 — Foundation & V3 Upgrade Rename, re-namespace, upgrade node contracts, create Foundation Pack

## Phase 1 — Deliverables Checklist

### 1A — Repository & Package Rename

☐ Rename all @qsos/ package names to @lados/ in all package.json files

☐ Update all TypeScript imports from '@qsos/ to '@lados/

☐ Update tsconfig.base.json path mappings

☐ Update pnpm-workspace.yaml to include packs/* workspace

☐ Rename env vars QSOS_* → LADOS_* in .env files and CI/CD

☐ Verify pnpm install + pnpm build succeeds with no errors

### 1B — @lados/core Package

☐ Create packages/@lados/core/ — extract shared types from apps/api

☐ Define and export: LadosEvent, WorkflowNode, WorkflowEdge, VariableDefinition, TriggerConfig, ExecutionPolicy

☐ Define and export: NodeManifestV2, PortDefinition, ConfigField, UISchemaField, ResourceRequirement, EventEmission

☐ Publish package within monorepo (pnpm build passes)

### 1C — @lados/node-sdk Package

☐ Create packages/@lados/node-sdk/

☐ Export: NodeContext, NodeExecutor, NodeExecuteResult, NodeError, PausePayload, NodeLogger

☐ Export: BaseNode abstract class with success(), failure(), pause() helpers

☐ Verify type exports compile cleanly from @lados/core

### 1D — @lados/pack-sdk Package

☐ Create packages/@lados/pack-sdk/

☐ Export: PackManifest, resolveNode() type, InstallConfigField, PackPermission

☐ Export: StateMachineDecl, ResourceSchemaDecl, EventSchemaDecl interfaces

### 1E — @lados/testing Package

☐ Create packages/@lados/testing/

☐ Implement MockNodeContext with all NodeContext properties as jest/vitest mocks

☐ Implement MockEventPublisher that records published events for assertions

☐ Write README with usage examples

### 1F — Node Manifest V2 Upgrade

☐ Upgrade all existing Phase 1 nodes to export manifest: NodeManifestV2

☐ Add resourceRequirements to all nodes that touch resources

☐ Add events array to all nodes that emit events

☐ Update node executors to return { status, outputs } shape

☐ Replace all console.log() in node executors with ctx.log.*

☐ Write unit test for each upgraded node using MockNodeContext

### 1G — Foundation Pack

☐ Create packs/@lados/foundation/ structure

☐ Implement PackManifest in src/manifest.ts

☐ Implement resolveNode() in src/index.ts covering all foundation nodes

☐ Register Foundation Pack in NodeRegistryModule on app startup

☐ Verify all existing workflow runs still pass with Foundation Pack resolver

### 1H — Node Registry (API)

☐ DB: Create migration 0032_create_node_registry.sql with RLS

☐ API: Implement NodeRegistryModule, NodeRegistryService

☐ API: GET /node-registry — list registered node types for org

☐ API: Seed node registry with Foundation Pack nodes on org creation

### Phase 1 — Done Criteria  ★

| Criterion | Verify By |
| --- | --- |
| pnpm build passes with zero TypeScript errors | CI/CD build log |
| All existing Phase 1 workflow tests pass | pnpm test |
| All node executors have NodeManifestV2 declarations | Code review checklist |
| Foundation Pack resolves all foundation node types | Integration test: trigger workflow with each foundation node |
| @lados/ namespace used everywhere — no @qsos/ references remain | grep -r '@qsos/' packages apps packs (must return 0 results) |
| Node registry populated with all foundation nodes on org creation | DB check: SELECT * FROM node_registry WHERE organization_id = 'test-org' |

Phase 2 — Owner Assistant & AI Runtime AiService, ContextBuilder, OutputLedger, Owner Assistant

## Phase 2 — Deliverables Checklist

### 2A — AiRuntimeModule

☐ Create apps/api/src/ai-runtime/ module

☐ Implement AiService: complete() with OpenAI chat, retries, token tracking

☐ Implement AiService: callWithTools() for structured tool use

☐ Implement ContextBuilder: buildResourceContext(), buildProjectContext()

☐ TEST: AiService unit test with mocked OpenAI client

### 2B — Output Ledger

☐ DB: Migration 0035_create_ai_output_ledger.sql with RLS + append-only enforcement

☐ Implement OutputLedgerService: record() method called after every AI completion

☐ Ensure every AiService.complete() call writes a ledger record

☐ TEST: verify ledger record exists after AI node execution

### 2C — Owner Assistant API

☐ DB: Migration 0036_create_ai_assistant_sessions.sql with RLS

☐ API: POST /assistant/message — multi-turn chat endpoint

☐ API: GET /assistant/sessions — list sessions for current user

☐ API: GET /assistant/sessions/:id — get full session with messages

☐ Implement session context: load org resources + recent events as context

☐ TEST: end-to-end test — send message, get AI response, verify ledger record

### 2D — Owner Assistant UI

☐ UI: OwnerAssistantSidebar component (slide-in panel)

☐ UI: ChatMessage component with AI badge + advisory label

☐ UI: Source references panel (shows which resources AI used for context)

☐ UI: Wire to POST /assistant/message API

### Phase 2 — Done Criteria

| Criterion | Verify By |
| --- | --- |
| Owner Assistant sends and receives messages | Manual test in browser |
| Every AI response has a ledger record | DB check: SELECT * FROM ai_output_ledger ORDER BY created_at DESC LIMIT 5 |
| AI responses show advisory badge in UI | Screenshot review |
| Context includes real org resource data (not hallucinated) | Compare AI response against actual resource records in DB |

Phase 3 — Resource + State + Event Bus First-class business objects, state machines, typed event log

## Phase 3 — Deliverables Checklist

### 3A — Event Bus

☐ DB: Migration 0028_create_lados_events.sql — append-only, no DELETE policy, indexes

☐ API: Implement EventBusModule, EventPublisherService, EventSubscriberService

☐ API: GET /events?type=&from=&to= — paginated event query

☐ API: GET /events/correlation/:id — all events in a correlation chain

☐ API: GET /events/run/:runId — all events for a workflow run

☐ TEST: publish an event, verify it appears in lados_events, verify no UPDATE/DELETE possible

### 3B — Resource Engine

☐ DB: Migration 0029_create_resources.sql — resources, resource_relationships, resource_history with RLS

☐ API: Implement ResourceModule, ResourceService (create, findById, findMany, update, delete, transition)

☐ API: POST /resources/:type — create resource with JSON schema validation

☐ API: GET /resources/:type/:id — get resource with current state

☐ API: PATCH /resources/:type/:id — update with optimistic locking

☐ API: DELETE /resources/:type/:id — soft delete

☐ API: GET /resources/:type/:id/history — full revision history

☐ TEST: create → update → verify history has 2 entries with correct snapshots

### 3C — State Engine

☐ DB: Migration 0030_create_state_machines.sql

☐ API: Implement StateModule, StateService with transition(), canTransition(), getAvailableTransitions()

☐ API: POST /resources/:type/:id/transition — trigger state transition

☐ Implement guard evaluation: role guard, permission guard, expression guard

☐ Implement hook execution: emit_event hook, send_notification hook

☐ Load state machine definitions from installed pack manifests on startup

☐ TEST: create Invoice resource → submit (draft→submitted) → verify event emitted + state updated

### 3D — Frontend State Engine

☐ UI: Create useResourceState() hook with Supabase Realtime subscription

☐ UI: ResourceStateBar component — displays current state as colored badge

☐ UI: TransitionButtons component — renders available transitions as action buttons

☐ UI: StateHistoryTimeline component — shows state transition history in sidebar

☐ UI: Wire all to /resources/:type/:id API endpoints

### Phase 3 — Done Criteria  ★

| Criterion | Verify By |
| --- | --- |
| Invoice resource can be created, submitted, and approved through full state machine | Integration test end-to-end |
| Every state transition emits a Resource.StateTransitioned event | DB: SELECT * FROM lados_events WHERE event_type = 'Resource.StateTransitioned' |
| Resource history shows every update as a snapshot | DB: SELECT * FROM resource_history WHERE resource_id = 'inv-001' |
| Frontend state updates in real-time without page reload | Manual test: transition state in Postman, verify UI updates instantly |
| Unauthorised transition rejected with 403 | API test: attempt invoice approval with contractor role — expect 403 |

Phase 4 — Workflow Builder V2 V2 node cards, resource pickers, AI Design Studio

## Phase 4 — Deliverables Checklist

### 4A — V2 Node Card

☐ UI: Upgrade React Flow node card to read NodeManifestV2 — show title, icon, color, category badge

☐ UI: NodeConfigPanel — render ConfigField[] from manifest as dynamic form

☐ UI: UISchemaField support — render resource_picker, user_picker, role_picker widgets

☐ UI: Port indicators rendered from manifest inputs/outputs arrays

☐ UI: Resource requirements warning when node's resourceRequirements not met

### 4B — AI Design Studio

☐ UI: DesignStudio drawer — text input + 'Generate Workflow' button

☐ API: POST /workflows/generate — accepts plain-English description, returns draft WorkflowDefinition JSON

☐ API: Implement design studio prompt: include available node types + org context

☐ API: Validate generated workflow definition before returning to UI

☐ UI: Display generated workflow on canvas in draft state with advisory badge

☐ TEST: generate a 3-node workflow, verify schema is valid, verify it can be saved as draft

### Phase 4 — Done Criteria

| Criterion | Verify By |
| --- | --- |
| Node cards render correct title, ports, and config from NodeManifestV2 | Visual review of Builder canvas |
| AI Design Studio generates a valid workflow from plain-English description | Demo test: 'Create a workflow that submits an invoice and gets PM approval' |
| Generated workflow saves as draft and can be published after user review | Manual test flow |

Phase 5 — Event-Driven Triggers Event + resource state triggers, webhook handler

## Phase 5 — Deliverables Checklist

☐ API: Implement EventSubscriberService.subscribe() with pattern matching

☐ API: On workflow publish, register event trigger subscriptions for event-triggered workflows

☐ API: On Resource.StateTransitioned event, trigger workflows with matching resourceState trigger

☐ API: Implement webhook endpoint: POST /webhooks/:orgId/:path — verify HMAC, trigger workflow

☐ TEST: publish event → verify subscribed workflow run is created

☐ TEST: transition resource state → verify event-triggered workflow starts

### Phase 5 — Done Criteria

| Criterion | Verify By |
| --- | --- |
| Invoice approval triggers payment workflow automatically | End-to-end test: approve invoice → verify payment workflow run created |
| Webhook POST triggers correct workflow | curl POST to webhook URL → verify run created |
| Resource state trigger fires on state transition | Integration test |

Phase 6 — Parallel & Loop Execution Concurrent node groups, loop node, concurrency policy

## Phase 6 — Deliverables Checklist

☐ API: Execution Runner — implement parallel group execution with Promise.allSettled()

☐ API: Implement concurrency semaphore for ExecutionPolicy.concurrency limit

☐ API: Implement @lados/core.loop node — iterate over array, collect results

☐ API: Implement @lados/core.parallel node — explicit parallel split

☐ API: Implement @lados/core.merge node — wait for parallel branches

☐ TEST: workflow with 3 parallel nodes — verify all complete, verify outputs merged

☐ TEST: loop over 5 items — verify 5 iterations, verify results array has 5 entries

### Phase 6 — Done Criteria

| Criterion | Verify By |
| --- | --- |
| Parallel nodes execute concurrently (timing test) | Integration test: verify parallel group completes in ~1x node time, not 3x |
| Loop over 5 items produces 5 results | Integration test |
| Concurrency limit respected | Test with concurrency: 2 and 4 nodes — verify only 2 run at a time |

Phase 7 — Construction Pack BOQ, Site Inspection, Progress Claim, Variation, Defect

## Phase 7 — Deliverables Checklist

### 7A — Resource Types

☐ DB: Add Project, ProgressClaim, Variation, Defect, BOQ, SiteInspection resource schemas

☐ DB: Add state machines for all construction resource types

☐ Register all resource schemas and state machines in @lados/construction pack manifest

### 7B — Construction Nodes

☐ Implement construction.create_project node

☐ Implement construction.submit_progress_claim node (creates ProgressClaim resource)

☐ Implement construction.assess_progress_claim node (QS assessment)

☐ Implement construction.certify_progress_claim node (issues Certificate of Payment)

☐ Implement construction.submit_variation node (creates Variation resource)

☐ Implement construction.approve_variation node

☐ Implement construction.create_site_inspection node

☐ Implement construction.submit_inspection_report node

☐ Implement construction.log_defect node (creates Defect resource)

☐ Implement construction.generate_boq node (creates BOQ with AI assistance)

☐ Write unit tests for all construction nodes

### Phase 7 — Done Criteria

| Criterion | Verify By |
| --- | --- |
| Full progress claim workflow: submit → assess → certify | End-to-end integration test |
| BOQ generated and attached to Project resource | Manual test with sample project data |
| All construction nodes pass unit tests | pnpm test (construction pack) |
| Construction pack installs and registers all node types | POST /marketplace/packs/lados-construction/install → verify node_registry |

Phase 8 — Marketplace + Pack Installer Marketplace UI, pack install/upgrade flow, official catalog

## Phase 8 — Deliverables Checklist

☐ DB: Migration 0033_create_pack_installations.sql + pack_registry seed data

☐ API: PackInstallerService — install(), upgrade(), uninstall(), listInstalled()

☐ API: POST /marketplace/packs/:packId/install — full install flow with migration + node registry

☐ API: GET /marketplace/packs — browse available packs

☐ API: PATCH /marketplace/packs/:packId/upgrade — upgrade installed pack

☐ API: DELETE /marketplace/packs/:packId — uninstall pack

☐ API: GET /org/packs — list installed packs for current org

☐ UI: Marketplace page — pack cards, category filters, search

☐ UI: Pack detail page — description, nodes preview, screenshots, change log

☐ UI: Install Wizard modal — permissions review + install config form + confirm

☐ Seed pack_registry with all official @lados/ packs

☐ TEST: install construction pack → verify node_registry updated → trigger construction workflow

### Phase 8 — Done Criteria

| Criterion | Verify By |
| --- | --- |
| All official packs appear in Marketplace UI | Visual review |
| Install flow completes without errors | Integration test: install finance pack on fresh org |
| Installed nodes immediately available in Workflow Builder | Manual test after install |

Phase 9 — Finance Pack Invoice, Payment, Retention, Purchase Order nodes

## Phase 9 — Deliverables Checklist

☐ DB: Add Invoice, PurchaseOrder, RetentionRelease resource schemas + state machines

☐ Implement finance.submit_invoice node

☐ Implement finance.verify_invoice node (QS verification)

☐ Implement finance.approve_invoice node (PM approval)

☐ Implement finance.process_payment node (mark as paid)

☐ Implement finance.create_purchase_order node

☐ Implement finance.approve_purchase_order node

☐ Implement finance.claim_retention_release node

☐ Implement finance.process_retention_release node

☐ Write unit tests for all finance nodes

☐ End-to-end test: submit invoice → QS verify → PM approve → mark paid → verify all events emitted

Phase 10 — Notification & Scheduler Packs Email/SMS, cron scheduler, delay node

## Phase 10 — Deliverables Checklist

☐ Implement @lados/notifications pack — send_email, send_sms, send_in_app nodes

☐ Implement @lados/scheduler pack — cron trigger handler, delay node

☐ API: Implement cron trigger registration — on workflow publish with schedule trigger, register cron job

☐ API: Implement @lados/core.delay node — wait X ms before continuing

☐ TEST: schedule workflow to run every minute — verify it triggers on time

Phase 11 — Reporting & Audit Dashboard Execution timeline, resource history UI, audit log

## Phase 11 — Deliverables Checklist

☐ UI: ExecutionTimelinePanel — visual run log with per-node status, duration, and outputs

☐ UI: ResourceHistoryPanel — timeline of resource state changes with actor and reason

☐ UI: AuditLogPage — org_admin-only view of audit_log table with filters

☐ UI: AIOutputLedgerPanel — list of AI outputs for a run with advisory badges

☐ UI: OrgDashboard — summary cards: active runs, pending approvals, recent events, pack status

☐ API: GET /audit-log with filters (actor, type, date range)

☐ API: GET /audit-log/export — CSV export for compliance

Phase 12 — Job Queue & Production Hardening BullMQ, crash recovery, perf testing, dead letter queue

## Phase 12 — Deliverables Checklist

### 12A — BullMQ Job Queue

☐ Add Redis to infrastructure (configure REDIS_URL)

☐ Create ExecutionQueue with BullMQ — enqueue run on trigger

☐ Create ExecutionWorker — processes queued runs; replaces fire-and-forget promise

☐ Implement dead letter queue — failed jobs after max retries go to DLQ for manual review

☐ Implement job priority — urgent runs (triggered by human action) get higher priority

☐ TEST: crash worker mid-run → verify job is requeued and completes on next worker start

### 12B — Sub-Workflow Node

☐ Implement @lados/core.sub_workflow node — trigger child workflow, optionally wait for completion

☐ Implement parent-child run linking — child runId stored in parent checkpoint

☐ TEST: parent workflow triggers child, waits for completion, receives child outputs

### 12C — Production Hardening

☐ Load test: 100 concurrent workflow runs — verify no deadlocks or race conditions

☐ Load test: 1000-node workflow — verify planner handles without timeout

☐ Database: Add missing indexes identified by EXPLAIN ANALYZE on slow queries

☐ Security: Full RLS policy audit — verify every table has correct policies

☐ Security: Supabase Vault — move all API keys from env vars to Vault

☐ Error monitoring: integrate Sentry (or equivalent) for API error tracking

☐ Uptime monitoring: configure health check endpoint GET /health

### Phase 12 — Done Criteria  ★

| Criterion | Verify By |
| --- | --- |
| 100 concurrent runs complete without errors | Load test report |
| Worker crash recovery: crashed run resumes correctly | Chaos test: kill worker mid-run, restart, verify run completes |
| All tables pass RLS audit | Security review checklist |
| Dead letter queue captures failed runs for manual review | Test: run workflow that always fails — verify DLQ entry created |
| GET /health returns 200 with all systems healthy | Uptime monitor + manual curl check |

# Overall Done Criteria — V4 Launch Ready

| # | Criterion | Phase Gate |
| --- | --- | --- |
| 1 | All 12 LCE Engine Volumes implemented in code | All phases |
| 2 | Construction Pack installed and fully working (Phase 7) | Phase 7 |
| 3 | Finance Pack installed and fully working (Phase 9) | Phase 9 |
| 4 | Marketplace UI allows install/uninstall of all official packs | Phase 8 |
| 5 | Owner Assistant answers questions using real org data | Phase 2 |
| 6 | AI Design Studio generates valid workflows | Phase 4 |
| 7 | Full invoice lifecycle: submit → verify → approve → paid | Phase 9 |
| 8 | Full progress claim lifecycle: submit → assess → certify | Phase 7 |
| 9 | Event-triggered workflows fire automatically | Phase 5 |
| 10 | Job queue handles 100 concurrent runs reliably | Phase 12 |
| 11 | All tables have RLS enabled and tested | Phase 3+ |
| 12 | No @qsos/ namespace references anywhere in codebase | Phase 1 |

— End of V4 Sprint Plan & Implementation Checklist —